# Project Proposal: Smart Rental Search Algorithm

# 1. Abstract

In Singapore, most rental platforms rely on users knowing which neighbourhood they want to live in. This project proposes a Smart Rental Search Algorithm that reverses this conventional process. Designed as a greenfield desktop application, it allows users to search based on their daily destination and acceptable commute time. The final product will be delivered as a workable Java Archive (JAR) file, providing a more efficient, equitable, and convenient rental search experience for newcomers to Singapore.

# 2. Problem Statement & Target Persona

Many potential renters in Singapore are students or working professionals who have recently moved to the country. These newcomers often lack the local geographic knowledge required to make informed decisions about convenient living areas.

Traditional rental apps require users to input a desired area to see available units. This knowledge gap often leads to suboptimal rental choices, resulting in longer commute times and a reduced quality of life.

Target Persona: The primary user is an international student or newly relocated working professional in Singapore whose primary concern is minimizing their daily commute to a specific campus or office, rather than securing a specific postal code.

# 3. Proposed Solution (Minimum Viable Product)

To address this limitation, we will develop Minimum Viable Product (MVP) that shifts the focus from location-based searching to destination-based searching.

The application will operate by:

- Asking users to input their primary destination, such as a school or workplace.

- Collecting user preferences for their transport mode and acceptable total travel time.

- Automatically determining convenient areas and presenting available rental units that meet the criteria.

The MVP will focus strictly on the core features necessary to test the product idea with minimal effort. The final deliverables will include the working JAR file, a 10-minute demonstration video, and a Project Report comprising a User Guide (UG) and Developer Guide (DG).

# 4. Scope: In-Scope vs. Out-of-Scope

To ensure successful delivery within the 6-week development window, the project boundaries are strictly defined:

## In-Scope (Must-Haves for MVP):

- Core filtering logic based on maximum travel time, monthly rent, and basic amenities (e.g., Air-Conditioning).

- "Anti-walk-dominant" sanity filter to reject routes requiring excessive walking.

- Graphical User Interface (GUI) to input constraints and display the shortlisted units.

- Data parsed from a pre-compiled, static local dataset of Singapore rental listings.

## Out-of-Scope (Excluded from MVP):

- User account creation, login, or saved search history.

- Advanced, interactive geographical map rendering.

# 5. High-Level Technical Approach

The system will be built entirely as a standalone desktop application.

- Language: Java, ensuring cross-platform compatibility and aligning with module requirements for a final executable JAR file.

- Data Handling: To bypass the latency and complexity of live APIs, the application will rely on a static dataset (JSON/CSV) of 50-100 representative rental listings and a pre-calculated transit time matrix between major transport hubs.

- Architecture: The codebase will follow Object-Oriented Programming (OOP) principles, ensuring separation of concerns between the data parser, the filtering algorithm, and the user interface.

# 6. Product Roadmap & Timeline

The product development will follow a strict, iterative release cycle targeted at reaching a public release over 9 weeks.

- Week 5: Lay groundwork through team formation, role assignment, and project kick-off meetings.

- Weeks 6–7: Understand and document project requirements, develop user stories, and create an initial product roadmap.

- Week 8 (V1.1): Practice team workflow and finalize foundational system documents, including the Product Requirements Document (PRD) and Software Design Document (SDD).

- Week 9 (V1.2): Deliver the first feature increment with at least some functionality changes merged.

- Week 10 (V1.3): Meet the MVP delivery deadline with a fully working product.

- Week 11 (V1.4): Release the Alpha version, featuring fully-fledged versions of all intended final release features.

- Week 12 (V1.5): Reach the Release Candidate (RC) stage. Internal alpha testing completed to ensure no obvious bugs, alongside improvements to tests and documentation.

- Week 13 (V1.6): Public Release, accompanied by a strict feature freeze where only bug fixes are implemented. Finalization of the 10-minute demo video and User/Developer guides.

# 7. Success Metrics

The MVP will be considered successful if:

- The algorithm reliably outputs a shortlist of 5-10 units that strictly adhere to the user's travel time and rent constraints.

- The application successfully compiles and runs from the final JAR file without critical errors.

- The system correctly identifies and filters out "false positive" transit routes that consist primarily of walking.